## Slide 1: Sahara by SegmentFault
Jibraan Mubeen, Ishmeet Tuteja, Darius Jones, Shamari Southwell

## Slide 2: Group Member Roles
Ishmeet Tuteja – Developer
Darius Jones – Developer
Jibraan Mubeen – Client
Shamari Southwell - Client

## Slide 3: Project Rationale
The shopping application project was chosen because creating a shopping application would give us a valuable experience that would build a set of significant skills. These skills would then easily translate into a real-world career in the field of computer science.

## Slide 4: Tools Used
Netbeans
SQLite
  Users Folder
  Products
Github
  Repository
GroupMe
  Communication

## Slide 5: Client Requirements
Request: Electronics Shopping Application
  A user-friendly platform allowing their users to electronically browse and purchase products

## Slide 6: Workflow Requirements
Login Page
  Login with email and password if already a member
  Sign up if not already member
Home Page
  Search function
Accounts Page
  Order History
  Ability to edit account information
Checkout Page
  Displays product and price of product being purchased
  Entry of name, card info of user
Shipping Page
  Entry of shipping address, billing address, and phone number
Review Order Page
  Displays information from checkout and shipping pages
Confirm Order Page
  Order Number and email confirmation to buyer

## Slide 7
Sahara
Jibraan Mubeen
Ishmeet Tuteja
Darius Jones
Shamari Southwell
Group Coordinator
Developer
Developer
Client
Client
GANTT Chart
WSD
Function Point Analysis
Dictionary
COCOMO
RTM
Use Cases
Testing
Dictionary
COCOMO
risk mitigation
server-side
timeline, and cost control
server-side
Performance Improvement
client side view
finding bugs
testing the program
WSD

## Slide 8: Gantt Chart

## Slide 9: RTM
Entry # | Para #* | System Specification Text | Type | Use Case Name
1 | 1 | The login page shall have sign up functionality | SW | UC1: Signs Up
2 | 1.1 | The sign up functionality shall require entry of name, email, password(confirm password) | SW | UC1: Signs Up
3 | 2 | The login page shall have log in functionality | SW | UC2: Signs In
4 | 2.1 | The login shall include username/email and a password | SW | UC2: Signs In
5 | 2.2 | It shall have a home page | SW | UC2: Signs In
6 | 2.3 | The site shall include a logout option on every page | SW | UC2: Signs In
7 | 2.4 | A user database shall contain all user information (name, email, password) | SW | UC2: Signs In
8 | 3 | The site shall have an account page | SW | n/a
9 | 3.1 | The account page shall save the order history of the user | SW | UC3: Accesses and Manuevers Accounts Page
10 | 3.2 | The account page shall contain an order tracking feature | SW | UC3: Accesses and Manuevers Accounts Page
11 | 3.3 | The account page shall store a shipping address | SW | UC3: Accesses and Manuevers Accounts Page
12 | 3.4 | The account page shall also have a wish list feature | SW | UC3: Accesses and Manuevers Accounts Page
13 | 4 | The site shall have a shipping page | SW | n/a
14 | 4.1 | The shipping page shall ask for a shipping address | SW | UC4: Shipping Page

## Slide 10: RTM
15 | 4.2 | The shipping page shall ask for a billing address | SW | UC4: Shipping Page
16 | 4.3 | The shipping page shall ask for a phone number to contact the buyer with | SW | UC4: Shipping Page
17 | 5 | There shall be a checkout page | SW | n/a
18 | 5.1 | The checkout page shall require the name of the buyer or user | SW | UC5: Confirm Order Page
19 | 5.2 | The checkout page shall require the card information of the buyer or user | SW | UC5: Confirm Order Page
20 | 5.3 | The checkout page shall show the product being purchased | SW | UC5: Confirm Order Page
21 | 5.4 | The checkout page shall show the price of the product being purchased + tax | SW | UC5: Confirm Order Page
22 | 6 | The site shall include a review order page | SW | n/a
23 | 6.1 | The review order page shall include all the information from checkout and shipping pages | SW | UC6: Checkout Page
24 | 6.2 | The review order page shall also include an expected date of arrival | SW | UC6: Checkout Page
25 | 6.3 | The site shall include a confirm order page | SW | UC6: Checkout Page
26 | 6.4 | The confirm order page shall include an order# | SW | UC6: Checkout Page
27 | 6.5 | The confirm order page shall contain an email | SW | UC6: Checkout Page
28 | 6.6 | The confirm order page shall contain an email confirmation feature | SW | UC6: Checkout Page

## Slide 11: Use Case
Action | Software Reaction
User clicks sign up button on upper right corner of the home page | User taken to sign up page consisting of fields for first name, last name, email, and password.
Fill in “First Name” field | Field is filled
Fill in “Last Name” field | Field is filled
Fill in “Email” field | Field is filled
Fill in “Password” field | Field is filled
Fill in “Confirm Password” field | Field is filled
Press Submit button | All data from the fields are pushed to database. Notification is sent to user informing them of a successful signup.
Receive successful signup notification | N/A
Use Case 1: User Sign up
Overview: This use case enables a user to sign up for an account on the online shopping site (Sahara). This process requires user to enter his/her name, email, password and confirm password.
Preconditions:
User is a new to the site. This means the user has not signed up for the site before.
Database is accessible
Scenario:

## Slide 12: Use Case
Scenario notes:
There is an error check to check whether or not a field is filled. If not, then progress cannot be made until that field is filled.
Post conditions:
First Name is updated in the DB
Last Name is updated in the DB
Email is updated in the DB
Password is updated in the DB
User is sent a success notification (after successful signup)
Exceptions: Use Case Utilized:
The DB cannot be accessed None
Required GUI: Time Constraints:
Homepage None

## Slide 13: Test Case
Attributes | Description
Name | Logging in
Location | LogIn.java
Input | Email: ishsingh2016@gmail.com Password: Letmein
Oracle | Checks database to see that info is correct and then redirects to Home Page
Log | Redirects to Home Page, doesn’t check database.

## Slide 14: Function Point Cost Analysis
Weighting Factor Estimation |  |  | 
Measurement Parameter | Count | Simple | 
Number of User Inputs | 16 | 3 | 48
Number of Users | 18 | 4 | 72
Number of User Inquiries | 16 | 3 | 48
Number of Files | 1 | 7 | 7
Number of External Interfaces | 1 | 5 | 5
Total |  |  | 180

## Slide 15: Function Point Cost Analysis
Factor | Value | 
Backup and Recovery | 2 | 
Data Communications | 5 | 
Distributed Processing | 0 | 
Performance Critical | 5 | 
Existing Operating Environmental | 2 | 
On-line Data Entry | 2 | 
Input Transaction Over Multiple Screens | 0 | 
Master Files Updated On-line | 0 | 
Information Domain Values Complex | 3 | 
Internal Processing Complex | 1 | 
Code Designed for Reuse | 4 | 
Conversion/Installation in Design | 1 | 
Multiple Installations | 3 | 
Application Designed for Change | 5 | 
Complexity Adjustment Factor | 0.554 | 
 | 33.554 | 
FP = Total * (0.65+0.01*40.589) | FP = 180 * (0.65+0.01*33.554) | FP = 177.40

## Slide 16: COCOMO
Multiplier | Rationale | Value
Reliability (RELY) | The effect of a software failure is a low level and easily-recoverable loss to users. | 0.88
Database (DATA) | D<10 | 0.94
Complexity (CPLX) | Control Operations, Computational Operations, Device-dependant Operations, Data Management Operations | 0.70
Timing (TIME) | Execution time constraint around 40% use of available execution time | 1.00
Storage (STOR) | Main storage constraint about 33% use of available storage | 1.00
Machine (VIRT) | The product line to be updated quite often, causing major change about every 2 months. | 0.87
Turnaround (TURN) | Turn around time to be interactive. | 0.87
Analyst Capability(ACAP) | Analyst capability to be a normal amount probably around the 50th percentile of analysts. | 1.00
Applications Experience (AEXP) | Application experience about 1 year | 1.13
Programmer Capability (PCAP) | Programming capability is average or within the 55th percentile. | 1.00
Virtual Machine Experience (VEXP) | Our virtual Machine Experience is a little less of 4 months. | 1.10
Programming Language Experience (LEXP) | At least 3+ years of programming language experience combined. | 0.82
Use of Modern Programming Practices (MODP) | Use of modern programming practices such as design and code walkthroughs or inspections. | 1.00
Use of SW Tools (TOOL) | Tools used include databases and IDE | 1.24
Schedule Constraint (SCED) | Due to dropout of group member, chances of delay is high (about 30% above nominal) | 1.00

## Slide 17: COCOMO
EAF = 0.88*0.94*0.70*1.00*1.00*0.87*0.87*1.00*1.13*1.00*1.10*0.82*1.00*1.24*1.00
E = 3.2*61.05*0.554
D = 2.5*11.630.38
Dollars = 11.63*6000
EAF = 0.554
E = 11.63 PM (Programmer Months)
D = 6.35 Months
Dollars = $69,780

## Slide 18: Sequence Diagram

## Slide 19: Legacy
Positives
  Application has User profiles which are connected to their email
  First time experience with Java FX and SQLite
Negatives
  Doesn’t have some of the features we wanted such as email confirmation.
  We also went through something most people don’t which is the drop of a team member. Though in real life you are still required to complete the project.
  Need better planning and work communication.
  Add more functionality and design to the project.

## Slide 20: Conclusion
Positives
  Team chemistry, we worked well together
Negatives
  Lost a team member during a crucial part of the project
    Compensate by reallocating tasks and adjust to increase on individual workload
    Demo
  Misunderstanding of the scope of the application
    Values in the Function Point Cost Analysis and COCOMO